Production Readiness Plan

Pi Auctions — VPS Migration, Hardening & Roadmap

Target: new Ubuntu VPS (Nginx + PM2 + MySQL)

Prepared for: Arthur

Date: July 25, 2026

# How to Use This Plan

This plan builds on the earlier technical analysis of Pi Auctions. It is organized into five phases that take the app from its current state to a safe, monitored production deployment on your new VPS, followed by a prioritized upgrades-and-features roadmap. Phases 0–2 are blocking: the app should not accept real Pi or real users until they are complete. Phases 3–4 make the deployment durable and observable. The roadmap is optional but sequenced by value.

Effort labels are rough guidance for a single experienced developer: S ≈ up to a day, M ≈ 2–4 days, L ≈ 1–2 weeks.

## Phase Overview

| Phase | Focus | Blocking? | Est. effort |
| --- | --- | --- | --- |
| 0 | Secrets & environment reset | Yes | S–M |
| 1 | Application security hardening | Yes | L |
| 2 | Correctness & data integrity | Yes | M |
| 3 | VPS provisioning & deployment | Yes | M |
| 4 | Observability, backups, launch | Recommended | M |
| 5 | Upgrades & feature roadmap | Post-launch | L+ |

# Phase 0 — Secrets & Environment Reset

BLOCKING

The repository contains committed credentials (Pi API key, client secret, JWT/NextAuth secrets, DB password, and a wallet seed placeholder). Assume every one is compromised. This phase must happen before the code touches a public server.

### Tasks

- Rotate all secrets at the source: regenerate the Pi API key and client secret in the Pi Developer Portal, generate fresh JWT_SECRET and NEXTAUTH_SECRET values, and set a new database password.

- Generate a brand-new payout wallet and move any escrow funds to it; treat the old PI_WALLET_SEED as burned.

- Remove real values from the repo: scrub .env.production.example down to placeholder keys only, and confirm .env is git-ignored (it currently is, but verify history).

- Purge secrets from git history with git filter-repo (or BFG) so old keys aren't recoverable from clones.

- Store production secrets outside the repo: a root-owned /etc/pi-auctions.env file (chmod 600) loaded by PM2, or a secrets manager. Never commit the real file.

Definition of done: a fresh clone contains no working credential, and all live secrets exist only on the server.

# Phase 1 — Application Security Hardening

BLOCKING

The three security failures from the analysis live here, plus the permissive network config. This is the largest phase and the one that actually protects money.

### 1.1  Authentication & authorization

Implement Pi Platform authentication end to end. The Pi SDK returns an access token on Pi.authenticate(); verify it server-side against /v2/me on the Pi API, then issue your own signed session (JWT in an HttpOnly cookie).

- Add a server-side requireAuth() helper and apply it to every API route that mutates data or moves money.

- Derive identity from the verified session — never trust bidder_id, sellerId, or usernames sent in the request body or Pi metadata.

- Add authorization checks: only a seller may edit/close their own auction; only the winning buyer may confirm receipt; settlement and payout endpoints require server-side triggers or an admin role.

- Protect the cron endpoint (/api/cron/settle-expired) with a secret bearer token — the check is currently commented out.

### 1.2  Remove the mock-payment bypasses

The mock_ / pay_mock_ branches in payments/complete.ts, approve.ts, settlement_service.ts, and lib/pi_api.ts let anyone record a winning bid with no payment. Gate every mock branch behind if (process.env.NODE_ENV !== 'production'), or strip them entirely and rely on the Pi Testnet for QA.

### 1.3  Payment integrity

- On complete, re-fetch the payment from the Pi API and trust the server's amount/metadata — do not accept the client-sent amount.

- Make bid writes idempotent on pi_payment_id (unique constraint) so a replayed callback can't double-record.

- Confirm the escrow/refund path releases losing bidders' Pi; document exactly when each bidder is charged and refunded.

### 1.4  Network & transport config

The current next.config.js ships a wide-open CSP (default-src *), Access-Control-Allow-Origin: *, X-Frame-Options: ALLOWALL, and leftover ngrok headers.

- Tighten CSP to the specific Pi domains and your own origin; keep frame-ancestors limited to the Pi sandbox/app domains the SDK needs.

- Replace CORS * with an explicit allowlist; remove all ngrok-skip-browser-warning headers and the ngrok origin in serverActions.allowedOrigins.

- Add security headers (HSTS, X-Content-Type-Options, Referrer-Policy) and per-route rate limiting on auth, bidding, and payment endpoints.

- Add server-side input validation (e.g. zod) on every API body — types, ranges, and required fields.

# Phase 2 — Correctness & Data Integrity

BLOCKING

These bugs would corrupt auction outcomes even with security in place.

| Issue | Fix |
| --- | --- |
| Bids can decrease | Validate server-side that a new bid strictly exceeds currentBid by the configured minimum increment before persisting. |
| Anti-sniping never fires | auction_engine.ts checks status 'ACTIVE' but auctions live as 'OPEN'. Reconcile the status lifecycle and re-enable the clock-extension emit. |
| Multiple Prisma clients | complete.ts and settlement_service.ts each new PrismaClient(). Use the lib/prisma.ts singleton everywhere to avoid pool exhaustion. |
| No migration history | There is no prisma/migrations dir. Baseline the schema with prisma migrate diff, commit an initial migration, and deploy via migrate deploy — not manual db push. |
| DB / adapter mismatch | @prisma/adapter-pg (Postgres) is a dependency while the schema targets MySQL. Remove the unused adapter or commit to one database. |
| Decimal / money handling | Ensure amounts stay in Decimal end-to-end; avoid parseFloat round-trips that can drift on Pi values. |

Definition of done: a full auction lifecycle — create, bid, out-bid, expire, settle, pay out, confirm — runs correctly on the Pi Testnet with clean migration history.

# Phase 3 — VPS Provisioning & Deployment

BLOCKING

The existing docs assume Namecheap cPanel with hardcoded paths (e.g. /home/zaakqnal/... in server.js). On a fresh VPS you control the whole stack. Recommended layout: Ubuntu 22/24 LTS · Nginx reverse proxy with TLS · PM2 process manager · MySQL 8 · Redis (optional, for real-time and rate limiting).

### 3.1  Server baseline

- Create a non-root sudo user; disable root SSH and password auth (key-only). Enable ufw allowing 22, 80, 443 only.

- Install unattended-upgrades and fail2ban for automated patching and brute-force protection.

- Install runtimes: Node 20 LTS (via nvm or nodesource), MySQL 8, Nginx, PM2 (npm i -g pm2), and Certbot.

### 3.2  Database

- Create the database and a least-privilege app user (no GRANT ALL); bind MySQL to localhost only.

- Deploy schema with npx prisma migrate deploy from the committed migration history.

- Remove/relocate seed and debug scripts so they can never run against production data.

### 3.3  Application runtime

- Replace the hardcoded static path in server.js with a path relative to the deploy directory; parameterize the domain and CORS origins via env.

- Run the custom Socket.IO server under PM2 with a saved process list (pm2 startup + pm2 save) so it restarts on reboot and crash.

- Note: the emit endpoint is defined in the custom server.js (not pages/api), so the app must run through that server, not next start. Consider consolidating to a single real-time path (see roadmap).

### 3.4  Nginx + TLS

- Configure Nginx as a reverse proxy to the Node port (3000), with WebSocket upgrade headers for Socket.IO.

- Issue and auto-renew a Let's Encrypt certificate via Certbot; force HTTPS and enable HTTP/2.

- Set sensible client_max_body_size for image uploads and proxy timeouts for long-poll fallback.

location /socket.io/ { proxy_pass http://127.0.0.1:3000; proxy_http_version 1.1;

proxy_set_header Upgrade $http_upgrade; proxy_set_header Connection "upgrade"; }

### 3.5  Build & release

- Build on the server or in CI: npm ci && npx prisma generate && npm run build.

- Keep a simple deploy script (pull, install, migrate, build, pm2 reload) — replacing the cPanel-oriented deploy.sh.

- Store uploads on a persistent path (or object storage) outside the build directory so releases don't wipe them.

# Phase 4 — Observability, Backups & Launch

RECOMMENDED

### 4.1  Monitoring & logging

- Ship application logs to files with rotation (pm2-logrotate) and add structured logging in place of console emojis.

- Add error tracking (e.g. Sentry) and uptime monitoring on /api/health.

- Alert on failed settlements and payouts specifically — these are money-losing events and must never fail silently.

### 4.2  Backups & recovery

- Automate nightly mysqldump to off-server storage; test a restore before launch.

- Document a rollback: previous release + last-known-good DB snapshot.

### 4.3  Pre-launch verification

☐  All secrets rotated; none present in a fresh clone.

☐  Every mutating API route requires a verified session; mock branches disabled in production.

☐  Full auction lifecycle passes on Pi Testnet, then a small-value smoke test on mainnet.

☐  TLS A-grade; CSP/CORS locked to Pi + own origin; rate limiting active.

☐  Migrations applied from history; backups running and a restore verified.

☐  PM2 auto-restart and Nginx auto-start confirmed across a reboot.

☐  Settlement/payout alerts firing to a channel you watch.

# Phase 5 — Upgrades & Feature Roadmap

POST-LAUNCH

Sequenced by value once the app is safely live. Split into platform upgrades (make it robust) and user-facing features (make it grow).

## Platform & Reliability Upgrades

| Upgrade | Why it matters | Effort |
| --- | --- | --- |
| Unify real-time layer | Replace the dual HTTP-poll + Socket.IO system with a single Socket.IO (or SSE) path backed by Redis pub/sub, so it scales past one process. |
| Background job queue | Move settlement, payouts, and auto-bids to a durable queue (BullMQ/Redis) with retries and dead-letter handling instead of fire-and-forget fetch calls. |
| Automated tests + CI | Replace the ad-hoc debug scripts with real unit/integration tests and a GitHub Actions pipeline (lint, test, build, migrate-check) gating deploys. |
| Repo cleanup | Remove ~30 stray *_GUIDE/*_COMPLETE docs, duplicate files (place_bid copy.ts, prisma copy.ts), and dead root handlers; add a real README. |
| Audit log & admin panel | Immutable record of every bid, settlement, payout, and refund; a lightweight admin view to inspect and intervene. |
| Idempotency + reconciliation | Nightly job reconciling escrow_ledger against on-chain Pi transactions to catch drift early. |

## User-Facing Features

| Feature | Value | Effort |
| --- | --- | --- |
| Ratings & reputation | Buyer/seller ratings after each completed sale — the single biggest trust driver in a P2P marketplace. |
| Notifications | Outbid / won / delivery / payout alerts via push, email, or in-app — brings users back to bid again. |
| Search, filters & categories | Browse by category, price, ending-soon; keyword search. Essential once listings grow. |
| Dispute & refund flow | Structured 'item not as described' path with escrow hold — protects both sides and reduces chargeback-style losses. |
| Richer auctions | Reserve price, buy-now, multiple images with zoom, shipping details, and the (repaired) anti-sniping timer. |
| Seller & buyer dashboards | Active listings, bid history, earnings, and order status in one place (components already exist to build on). |
| Vision-AI fraud shield | Finish the planned image-check service to flag stolen/duplicate photos at listing time — a genuine differentiator. |
| PWA / mobile polish | Installable PWA for the Pi Browser audience; offline-friendly browsing and faster loads. |

## Suggested Sequencing

A pragmatic order after launch: (1) repo cleanup + tests/CI so future changes are safe, (2) notifications + ratings to drive engagement and trust, (3) search/categories as listings grow, (4) dispute flow and job queue to harden the money path, then (5) the vision-AI shield and PWA as differentiators.

# Summary

Getting Pi Auctions production-ready is less about the VPS itself and more about closing the security and correctness gaps first. Do Phase 0–2 before anything is public, stand up the Ubuntu/Nginx/PM2 stack in Phase 3, add monitoring and backups in Phase 4, and only then invest in the roadmap. The critical path to a safe launch is: rotate secrets → add auth → remove mock bypasses → validate bids and payments → deploy behind TLS with backups and alerts.

Plan derived from a static review of the codebase and its existing deployment docs. Effort estimates are indicative for one experienced developer and should be validated against your team and timeline.